Sprint Planning Meeting Minutes:

Date: 9/2/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 7:00 PM

End time: 8:00 PM

After discussion, the velocity of the team was estimated to be 50 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (10 points): As a developer, I want to set up the repository and project structure so the team can collaborate effectively.

- User Story #2 (10 points): As an applicant, I want an interactive user interface that can be used to upload, store files.

- User Story #3 (10 points): As an applicant, I want to be able to paste URL of job postings so that the system can compare my resume against the job description

- User Story #4 (10 points): As an applicant I want to receive feedback on my resume (pros and cons).

- User Story #5 (10 points): As a developer, I want to compare different text parsing tools and API’s to decide which one would serve best for our project.

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #1

- Orkhan Fataliyev → User Story #2

- Daniel Vysokos → User Story #4

- Jesus Andres Vargas → User Story #5

- Sebastian Pablo Ochotorena → User Story #3