Daily Scrum Meeting Minutes:

Date: 9/15/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Start using API’s request and experiment with possible results and models

- What are the hurdles?

  - Possible prices issues and bad results from the API

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I attended the sprint planning meeting.

  - Reviewed the user story requirements (display resume details like skills, experience, education, etc.).

  - Set initial design goals (clean layout, sections separated, use of icons/SVGs).

- What is planned to be done until the next scrum meeting?

  - Create wireframe sketches for the resume details page.

  - Decide on section order (skills first vs education first, etc.).

- What are the hurdles?

  - Balancing readability with visual appeal.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Sprint Planning and reviewed User Story #2 with Orkhan.

  - Looked into different approaches for calculating a “match score” (e.g., keyword overlap, simple text similarity).

  - Coordinated with Orkhan to align on how the results might be displayed alongside the resume key details page.

- What is planned to be done until the next scrum meeting?

  - Collect a few examples of job descriptions + resumes to test potential scoring methods.
Draft a simple outline of possible scoring criteria (keywords, skills, experience).

- What are the hurdles?

  - Deciding on a scoring method that’s both simple and meaningful for the user.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Trialing of integration of api

- What is planned to be done until the next scrum meeting?

  - Collect different styles of responses

  - Research on layout styles

- What are the hurdles?

  - Finding a blend that looks nice and is properly structured

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I attended the sprint planning meeting.

- What is planned to be done until the next scrum meeting?

  - Begin working on my new user story.

- What are the hurdles?

  - None so far.