Daily Scrum Meeting Minutes:

Date: 9/24/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read documentation on the API functionalities and its limitations as well as good usage of the API

- What is planned to be done until the next scrum meeting?

  - Learn and test the basic usage of the API as last attempts do not fit current expectations

- What are the hurdles?

  - API availability

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Accent lines and separators added between sections.

  - Margins and paddings unified across all components.

- What is planned to be done until the next scrum meeting?

  - Test design across multiple screen sizes (desktop, tablet, mobile).

  - Fine-tune responsive breakpoints.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented explanatory tooltip for the match score with a concise breakdown of key factors.

  - Ran first round of tests with sample resumes against job descriptions to validate scoring accuracy.

  - Documented observed edge cases where the score seemed inflated or too low.

- What is planned to be done until the next scrum meeting?

  - Adjust weight distribution between skills, experience, and education in the scoring formula.

  - Expand test set with at least 5 additional job postings to refine calibration.

- What are the hurdles?

  - Need to decide on an optimal balance between skill match and job title match so neither dominates disproportionately.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Edited the draft documentation

  - Began initial backend integration with live endpoints

- What is planned to be done until the next scrum meeting?

  - Continue with integration for endpoints and validation of responses

  - Collect feedback from teammates

- What are the hurdles?

  - Debugging integration issues

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented a lightweight FastAPI backend to save job URLs and parse uploaded resumes to .txt, and wired the website’s Submit flow to these endpoints while debugging the “load failed” issue.

- What is planned to be done until the next scrum meeting?

  - Finish integrating the save/parse flow and prep the compare/LLM step for later backend use.

- What are the hurdles?

  - Local environment issues (backend not running or wrong host/port, Safari auto-rewriting URLs).