Daily Scrum Meeting Minutes:

Date: 9/25/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:30 PM

End time: 9:30 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran new Prompts in order to test API availability

- What is planned to be done until the next scrum meeting?

  - Compare Results

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Responsive testing completed, with breakpoints adjusted.

  - Layout confirmed to be consistent across devices.

- What is planned to be done until the next scrum meeting?

  - Prepare final visual polish: consistent colors, SVG cleanup, smooth transitions.

  - Document design decisions for sprint review.

- What are the hurdles?

  - Minor inconsistencies in SVG scaling between browsers.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Adjusted scoring formula by rebalancing weights between job titles, skills, and education

  - Expanded test cases with 5 additional job descriptions for more reliable validation

  - Logged feedback on mismatched results and flagged 2 cases for deeper review.

- What is planned to be done until the next scrum meeting?

  - Fine-tune skill keyword matching by grouping similar/related terms (e.g., “JS” and “JavaScript”)

  - Improve education parsing logic to better capture degree levels

- What are the hurdles?

  - Some resumes have inconsistent formatting, which causes partial parsing failures.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued integration for additional endpoints and validated live responses

  - Gathered initial teammate feedback on response structure

- What is planned to be done until the next scrum meeting?

  - Refine schema based on teammates feedback and fix some of the response formatting issues

  - Prepare a closer to final version of the schema

- What are the hurdles?

  - Ensuring consistent formatting across all endpoints

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Organized saved URL/resume outputs with timestamped filenames.

- What is planned to be done until the next scrum meeting?

  - Finish integrating the save/parse flow and prep the compare/LLM step for later backend use.

- What are the hurdles?

  - Local environment issues (backend not running or wrong host/port, Safari auto-rewriting URLs).