Daily Scrum Meeting Minutes:

Date: 9/26/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared results and Attempted to run more to compare

- What is planned to be done until the next scrum meeting?

  - Summarize review and check already created results

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed final polish of the resume details page design.

  - Cleaned up SVG scaling issues.

  - Documented all design choices and rationale.

- What is planned to be done until the next scrum meeting?

  - Attend Sprint Review and Retrospective meetings

  - Finalize user stories to be completed in the next sprint

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented synonym grouping for skill keywords (e.g., “Python” + “Py”).

  - Improved education parsing logic to reliably detect degree levels (B.S., M.S., etc.)

  - Re-ran scoring tests on all collected resumes + job descriptions and documented outcomes

- What is planned to be done until the next scrum meeting?

  - Wrap up Sprint 2 tasks by preparing a short summary of results and pending improvements

  - Review integration points with the design side to ensure scoring results display correctly

- What are the hurdles?

  - Balancing accuracy vs. simplicity in scoring remains tricky; more data would help refine

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined schema based on teammate feedback

  - Fixed response formatting

- What is planned to be done until the next scrum meeting?

  - Continue with near final version of schema and documentation

  - Run extra validation tests across the endpoints

- What are the hurdles?

  - Catching potential edge cases

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Finished integrating the save/parse flow and prep the compare/LLM step for later backend use.

- What is planned to be done until the next scrum meeting?

  - Begin testing and debugging.

- What are the hurdles?

  - Local environment issues (backend not running or wrong host/port, Safari auto-rewriting URLs).