Daily Scrum Meeting Minutes:

Date: 9/16/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Merged all progress on the github repository and checked for merging issues

- What is planned to be done until the next scrum meeting?

  - Register for the desired API

- What are the hurdles?

  - Possible account limitations on the API side

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wireframe sketches completed.

  - Section order finalized: (Skills, Experience, Education, Other Info)

- What is planned to be done until the next scrum meeting?

  - Start building the static layout in code (no data, just placeholders).

  - Apply initial typography and spacing.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collected 5–6 sample job descriptions and resumes to use for match score testing.

  - Drafted initial scoring criteria outline (keyword match, skills alignment, experience relevance).

  - Planned how the match score results could be displayed alongside the resume details page.

- What is planned to be done until the next scrum meeting?

  - Start calculating simple match scores manually on 2–3 sample resumes to validate the scoring method.

  - Refine the scoring criteria based on observed results.

- What are the hurdles?

  - Ensuring that the scoring method produces meaningful and understandable results for the user without overcomplicating it.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collected different styles of responses

  - Researched on layout designs

- What is planned to be done until the next scrum meeting?

  - Look online and see if there are psychological factors that can be incorporated to make it more appealing to the user

- What are the hurdles?

  - Deciding what makes something appealing and satisfactory

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - I began researching my approach to being working on my user story.

- What is planned to be done until the next scrum meeting?

  - Begin working on my user story.

- What are the hurdles?

  - No hurdles so far.