Daily Scrum Meeting Minutes:

Date: 9/17/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:20 PM

End time: 9:20 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Gather the necessary information to register for the API

- What is planned to be done until the next scrum meeting?

  - Experiment and test the API

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented static section layout with placeholder text.

  - Basic typography applied (headings bold, content lighter).

- What is planned to be done until the next scrum meeting?

  - Add visual dividers or cards for each section.

  - Experiment with color palette for section highlights.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Manually tested the draft scoring criteria on 3 sample resumes.

  - Observed which factors had the strongest effect (skills keywords were the most reliable).

  - Adjusted weight distribution to favor skills and relevant experience over generic keyword matches

- What is planned to be done until the next scrum meeting?

  - Continue testing the scoring method with at least 2 additional resumes.

  - Begin drafting a simple formula to calculate the overall match score (0–100%).

- What are the hurdles?

  - Balancing keyword frequency with keyword relevance so the score feels fair and not inflated.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read articles about the best response format for user experience

  - Diving into the most efficient response formats

- What is planned to be done until the next scrum meeting?

  - Researching on scalability methods for the api responses

  - Looking at best schema or contracts for the api

- What are the hurdles?

  - Looking for a good balance between scalability/efficiency and cost

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Researched multiple approaches to complete text parsing.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the development of my user story.

- What are the hurdles?

  - No hurdles so far.