Daily Scrum Meeting Minutes:

Date: 9/18/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Organized API requests and possible prompts

- What is planned to be done until the next scrum meeting?

  - Attempt said prompts

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Section dividers added using cards with subtle shadows.

  - Chose a two-tone color palette for section headings.

- What is planned to be done until the next scrum meeting?

  - Integrate SVG icons for each section (e.g., graduation cap for education, briefcase for experience).

  - Add responsive adjustments for mobile view.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested the scoring method on 2 more resumes to check consistency.

  - Drafted a first version of the match score formula (combining skills, keywords, and experience weights).

  - Documented observations on which sections most influence the score.

- What is planned to be done until the next scrum meeting?

  - Refine the formula by adjusting weights for different categories.

  - Start preparing a sample output format (e.g., “Match Score: 72%”) that can be displayed in the UI.

- What are the hurdles?

  - Making sure the formula isn’t too complex while still producing fair results.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared different api response styles such as json, hal, and graphQL

  - Started experimenting with sample response payloads

- What is planned to be done until the next scrum meeting?

  - Finalize the draft of the response schema

  - Gathered feedback from the team on readability and ease of parsing

- What are the hurdles?

  - Ensuring format is both user friendly and efficient for backend processing

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Began testing different approaches to convert the user’s file into readable text or text file.

- What is planned to be done until the next scrum meeting?

  - Continue development of the project and completion of user story.

- What are the hurdles?

  - No hurdles so far.