# Tab 1

Daily Scrum Meeting Minutes:

Date: 9/22/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:00 PM

End time: 10:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attempted to create table with prompt results, API was down.

- What is planned to be done until the next scrum meeting?

  - Attempt more times with the API

- What are the hurdles?

  - Possible API limitation and availability

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined section spacing for better readability.

  - Hover effects added to section cards (slight lift + shadow).

- What is planned to be done until the next scrum meeting?

  - Add sample dummy data to test layout realism.

  - Adjust font sizes for better balance.

- What are the hurdles?

  - Making dummy data realistic enough to test but not overcomplicating.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining the match score formula after testing more resumes.
Started drafting a simple algorithm to normalize scores (so they stay between 0–100%)

  - Documented feedback on scoring inconsistencies for review later

- What is planned to be done until the next scrum meeting?

  - Finalize normalization algorithm for match score

  - Begin outlining how the match score will be displayed in the UI (placement, format, short explanation)

- What are the hurdles?

  - Ensuring the normalized score fairly reflects different resume lengths and keyword densities

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran proposed schema in test env

  - Gathered the documented schema for the review

- What is planned to be done until the next scrum meeting?

  - Expand tests across multiple endpoints and edge cases

  - Refine and edit the example responses with clear and proper formatting

- What are the hurdles?

  - Making sure schema works smoothly across edge cases and weird inputs.

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - I began to rewrite the code for a much simpler approach.

- What is planned to be done until the next scrum meeting?

  - Continue to complete the user story.

- What are the hurdles?

  - Still trying to fix the load error bug.