Sprint Planning Meeting Minutes:

Date: 9/15/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 7:00 PM

End time: 8:00 PM

After discussion, the velocity of the team was estimated to be 65 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (15 points): As an applicant/recruiter, I want to see a page highlighting the key details, such as skills, experience, education & etc. about the uploaded resume.

- User Story #2 (15 points): As an applicant/recruiter, I want to see the result of comparing a resume against a job description and get an estimated “match score” (0 - 100%).

- User Story #3 (10 points): As a developer, I want to feed the file from the user to the text parsing tool to obtain a result in text format.

- User Story #4 (15 points): As the system, I want to send request(s) to the API to analyze the inputted text + url and provide a response.

- User Story #5 (10 points): As a developer, I want to format the response from the API to be displayed to the user neatly.

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #4

- Orkhan Fataliyev → User Story #1

- Daniel Vysokos → User Story #2

- Jesus Andres Vargas → User Story #5

- Sebastian Pablo Ochotorena → User Story #3