Sprint Review Meeting Minutes

Date: 9/28/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 7:00 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #1 (15 points): As an applicant/recruiter, I want to see a page highlighting the key details, such as skills, experience, education & etc. about the uploaded resume.

- User Story #2 (15 points): As an applicant/recruiter, I want to see the result of comparing a resume against a job description and get an estimated “match score” (0 - 100%).

- User Story #3 (10 points): As a developer, I want to feed the file from the user to the text parsing tool to obtain a result in text format.

- User Story #4 (15 points): As the system, I want to send request(s) to the API to analyze the inputted text + url and provide a response.

- User Story #5 (10 points): As a developer, I want to format the response from the API to be displayed to the user neatly.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A