Daily Scrum Meeting Minutes:

Date: 9/29/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:30 PM

End time: 9:30 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started a new comparison table

- What is planned to be done until the next scrum meeting?

  - Finish comparison table and attempt different models

- What are the hurdles?

  - API availability

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended the sprint planning meeting

  - Reviewed user story requirements: provide a summary of strengths/weaknesses for each resume.

  - Discussed potential layout and summary formats (e.g., bullet points, score bars, icons).

- What is planned to be done until the next scrum meeting?

  - Sketch wireframes for strengths/weaknesses summary section.

  - Decide on the type of visual indicators (color bars, thumbs up/down, stars, etc.)

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Sprint Planning

  - Discussed basic approach to calculating resume match percentages

- What is planned to be done until the next scrum meeting?

  - Collect 5 sample resumes + job descriptions. Draft initial scoring criteria for percentage calculation

- What are the hurdles?

  - None

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched approaches for generating personalized feedback

- What is planned to be done until the next scrum meeting?

  - Define the criteria and rules for detecting missing or weak skills

  - Draft the first version of the feedback template

- What are the hurdles?

  - Ensuring proper feedback to users

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - I attended the sprint planning meeting to select a new user story.

- What is planned to be done until the next scrum meeting?

  - Begin researching the best approach to execute my new user story.

- What are the hurdles?

  - No hurdles so far.