Daily Scrum Meeting Minutes:

Date: 10/8/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the program to prompt test

- What is planned to be done until the next scrum meeting?

  - Finish program using python

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Interaction animations tested and polished.

  - Minor spacing adjustments made.

- What is planned to be done until the next scrum meeting?

  - Review overall card visual hierarchy and readability.

  - Prepare visual documentation for sprint review.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized match score calculation formula. Tested extensively with 6 sample resumes

- What is planned to be done until the next scrum meeting?

  - Coordinate with UI team for placement of match percentage in the design

- What are the hurdles?

  - Avoiding confusion with percentage if resume is missing sections

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Refined comparison logic to better handle edge cases

  - Improved feedback to be more natural and user friendly

- What is planned to be done until the next scrum meeting?

  - Have full integration tests using different applicant profiles

  - Start preparing documentation for the feedback system

- What are the hurdles?

  - Ensuring no bugs happen while simultaneously providing proper feedback

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Shipped export with highlights, improved color palette, and added per-section match breakdown (Skills/Experience/Education).

- What is planned to be done until the next scrum meeting?

  - Performance tuning (batching, web worker offload), and add rate-limiting/size limits for large files.

- What are the hurdles?

  - Very large PDFs (>10MB/100+ pages) still spike CPU during OCR.