Daily Scrum Meeting Minutes:

Date: 10/10/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:50 AM

End time: 10:50 AM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways to translate to JS

- What is planned to be done until the next scrum meeting?

  - Attempt to translate and test

- What are the hurdles?

  - Possible misconfigurations

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed final visual polish for strengths/weaknesses summary cards

  - Documented design choices, screenshots, and reasoning

- What is planned to be done until the next scrum meeting?

  - Attend Sprint Review & Retrospective meetings

  - Choose user stories for the next sprint

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed final scoring tests and prepared documentation for team review. Scoring function stable and consistent

- What is planned to be done until the next scrum meeting?

  - Wrap up Sprint 3 work for User Story #3 and prepare notes for Sprint Review

- What are the hurdles?

  - Minor adjustments may be needed when integrated with other system components

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Finalized documentation and cleaned up codebase

  - Reviewed final tests and made final adjustments for accuracy

- What is planned to be done until the next scrum meeting?

  - Have final verification of everything working as intended

  - Discuss with team the progress made

- What are the hurdles?

  - None

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Completed final QA, delivered stakeholder demo, incorporated feedback (context tooltip around matches, toggle to download match report CSV), and published developer/PM docs.

- What is planned to be done until the next scrum meeting?

  - Canary release to 10% of users with monitoring (TTFH—time-to-first-highlight, parse error rate, UI jank), define rollout gates, and open follow-up story for fuzzy/lemmatized matching.

- What are the hurdles?

  - Privacy/retention review for telemetry on resume content, ensuring deterministic highlights across parser backends, and guarding performance on mixed-language/RTL files.