Daily Scrum Meeting Minutes:

Date: 9/30/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished computing table

- What is planned to be done until the next scrum meeting?

  - Compare results and share with teammates

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wireframe sketches completed.

  - Chose layout: two side-by-side cards, one for strengths, one for weaknesses.

- What is planned to be done until the next scrum meeting?

  - Start implementing static UI components for summary cards.

  - Add placeholder text for sample strengths/weaknesses.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested scoring criteria on 2 sample resumes. Noted which factors influenced percentage most (skills, keywords)

- What is planned to be done until the next scrum meeting?

  - Refine scoring formula and run tests on 2–3 more samples

- What are the hurdles?

  - Ensuring scores remain meaningful for different resume lengths

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Defined criteria and rules for detecting missing/weak skills

  - Drafted first version of personalized feedback template

- What is planned to be done until the next scrum meeting?

  - Test the feedback rules against example applications

  - Refine template to improve clarity and actionability

- What are the hurdles?

  - Making sure the rules cover enough cases without breaking down

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Conducted research for the best approach of keyword detection.

- What is planned to be done until the next scrum meeting?

  - Continue research and begin implementation.

- What are the hurdles?

  - No hurdles so far.