Daily Scrum Meeting Minutes:

Date: 10/1/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Shared table with teammates and received feedback on the prompt and results

- What is planned to be done until the next scrum meeting?

  - Implement feedback and report again

  - Move to new story

- What are the hurdles?

  - None might apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Static summary cards built with placeholder text.

  - Basic typography and spacing applied.

- What is planned to be done until the next scrum meeting?

  - Add SVG icons for each bullet point (lightbulb, alert, check mark).

  - Experiment with hover effects or subtle animations for clarity.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested scoring criteria on 2 sample resumes. Noted which factors influenced percentage most (skills, keywords)

- What is planned to be done until the next scrum meeting?

  - Refine scoring formula and run tests on 2–3 more samples

- What are the hurdles?

  - Ensuring scores remain meaningful for different resume lengths

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Tested the rules against example applications to see if it correctly displays missing skills

  - Refined the feedback template to have clearer messages

- What is planned to be done until the next scrum meeting?

  - Try the feedback system on a broader set of applications

  - Adjust the rules to handle edge cases

- What are the hurdles?

  - Making sure the feedback is consistent and accurate

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Defined acceptance criteria, finalized “exact match” rules (case-insensitive, whole-word, phrase support), and created a test keyword set.

- What is planned to be done until the next scrum meeting?

  - Implement tokenizer/normalizer and exact-match engine with word-boundary regex for DOCX/TXT inputs.

- What are the hurdles?

  - PDFs with embedded fonts may break simple text extraction.