Daily Scrum Meeting Minutes:

Date: 10/2/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on possible quick summary for the model to return to the user

- What is planned to be done until the next scrum meeting?

  - Continue working on the resultant prompt, analyze if certain specific criteria should be better to fill by the model

- What are the hurdles?

  - AI limitation or inconsistency on the feedback

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - SVG icons integrated into summary bullets.

  - Hover effects added for each bullet point (color change or shadowing).

- What is planned to be done until the next scrum meeting?

  - Adjust spacing and padding for readability.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented basic scoring function for 0–100% match. Tested with 3 sample resumes

- What is planned to be done until the next scrum meeting?

  - Refine scoring for edge cases (short resumes, very long resumes)

- What are the hurdles?

  - Handling very short resumes without making the score too low

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran feedback system on a broader range of applications

  - Adjusted rules to better handle edge cases

- What is planned to be done until the next scrum meeting?

  - Keep polishing feedback messages

  - Start preparation of documentation of the rules and templates

- What are the hurdles?

  - Personalizing proper answers for each users request

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Built exact-match core with boundary-aware regex and unit tests for plurals/punctuation.

- What is planned to be done until the next scrum meeting?

  - Add PDF parsing pipeline (pdfminer/pymupdf fallback) and unify to a common text schema.

- What are the hurdles?

  - Some scanned PDFs require OCR; accuracy varies by resume quality.