Daily Scrum Meeting Minutes:

Date: 10/3/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the model prompts and possible criteria for the summary to fill out

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Responsive adjustments made.

  - Font sizes and spacing refined for readability.

- What is planned to be done until the next scrum meeting?

  - Polish overall card appearance.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Applied scoring function to 5 additional resumes and job descriptions. Adjusted weights based on observed results

- What is planned to be done until the next scrum meeting?

  - Prepare draft output format for UI (percentage + optional brief note)

- What are the hurdles?

  - Keeping explanation concise while still meaningful

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and documented three core rules for general feedback

  - Began setting up the data model for the different job requirements

- What is planned to be done until the next scrum meeting?

  - Finalize skill matching data for accuracy and completeness

  - Write comparison logic to find the missing skills

- What are the hurdles?

  - Properly giving feedback without giving nonsense response

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Integrated PDF parser with OCR fallback and normalized whitespace/hyphen line-wrap handling.

- What is planned to be done until the next scrum meeting?

  - Create highlighting markup generator (HTML spans with data-offsets) and API endpoint /highlight.

- What are the hurdles?

  - Preserving original character offsets after normalization is tricky.