Daily Scrum Meeting Minutes:

Date: 10/6/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:00 PM

End time: 10:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Backlog Grooming meeting

  - Worked prompting and checking results, API was limited

- What is planned to be done until the next scrum meeting?

  - Continue prompting

- What are the hurdles?

  - None might apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Background gradients and borders applied to cards.

  - Color consistency ensured across strengths/weaknesses sections.

- What is planned to be done until the next scrum meeting?

  - Populate cards with sample dummy data to test visual balance.

  - Refine icon sizing and alignment within cards.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran consistency tests; scores appear reasonable across different formats. Fixed minor formula issues

- What is planned to be done until the next scrum meeting?

  - Document scoring logic for team reference and potential integration

- What are the hurdles?

  - Ensuring scores reflect real alignment, not just keyword density

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized the skill matching to improve the response accuracy

  - Began writing first version of comparison logic for the missing skills

- What is planned to be done until the next scrum meeting?

  - Test comparison logic on test cases

  - Start integrating the missing skill feedback process

- What are the hurdles?

  - Properly integrating and testing the logic

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Delivered API returning match ranges and HTML with highlighted spans; added phrase and synonym toggles (off by default).

- What is planned to be done until the next scrum meeting?

  - Wire up frontend to render highlighted resumes and side panel with match counts per keyword.

- What are the hurdles?

  - Long resumes cause noticeable render jank during DOM updates.