Daily Scrum Meeting Minutes:

Date: 10/7/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared results and created a small program to prompt

- What is planned to be done until the next scrum meeting?

  - Improve the program

- What are the hurdles?

  - Python/JS skills, API environment variables

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sample dummy strengths/weaknesses added to cards.

  - Icon alignment and sizing finalized.

- What is planned to be done until the next scrum meeting?

  - Test hover/interaction animations.

  - Adjust spacing if any overflow occurs.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added normalization to keep all scores strictly between 0–100%. Tested on 3 sample resumes

- What is planned to be done until the next scrum meeting?

  - Prepare final draft of match score display (numeric + short explanation)

- What are the hurdles?

  - Handling resumes with uncommon sections or formats

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested comparison logic on various test cases

  - Started integrating missing skill feedback process

- What is planned to be done until the next scrum meeting?

  - refining logic for edge cases

  - Make more natural response formats

- What are the hurdles?

  - Ensuring the integration remains with consistent feedback and responses

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented virtualized rendering and sticky summary bar; added “jump to next match” keyboard nav.

- What is planned to be done until the next scrum meeting?

  - Add export (HTML/PDF) with highlights and create accessibility pass (ARIA roles/contrast).

- What are the hurdles?

  - Highlight colors fail WCAG AA on some themes.