Sprint Planning Meeting Minutes:

Date: 9/29/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 7:30 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 70 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (15 points): As an applicant, I want personalized feedback like “Add SQL to your skills” so I know what to edit.

- User Story #2 (15 points): As a developer, I want to build a strengths/weaknesses summary for each resume so users get a quick overview.

- User Story #3 (10 points): As an applicant, I want to see a percentage score of how well my resume matches a job description.

- User Story #4 (15 points): As the system, I want to highlight exact keyword matches in resumes so the recruiter/applicant can see alignment.

- User Story #5 (15 points): As the applicant, I want to be able to access a quick summary of the critical parts of the job description.

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #5

- Orkhan Fataliyev → User Story #2

- Daniel Vysokos → User Story #3

- Jesus Andres Vargas → User Story #1

- Sebastian Pablo Ochotorena → User Story #4