Daily Scrum Meeting Minutes:

Date: 10/13/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:10 PM

End time: 10:10 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended the sprint planning meeting and got assigned user story 3

  - Did more prompting engineering, the API was not returning desired output

- What is planned to be done until the next scrum meeting?

  - Improve the prompt

- What are the hurdles?

  - AI API does not return the desired spaces that we need

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended sprint planning.

  - Reviewed the user story requirements: provide career suggestions for users who upload only a resume (no job URL).

  - Discussed potential UI layout (list or card-style career suggestions with icons and brief descriptions).

- What is planned to be done until the next scrum meeting?

  - Create wireframes for the “Career Suggestions” section or page.

  - Research design patterns for recommendation or suggestion UIs.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Sprint Planning and reviewed the requirements for User Story #2. Started initial research on common readability score algorithms like Flesch-Kincaid and Gunning Fog Index

- What is planned to be done until the next scrum meeting?

  - Compare the pros and cons of 2-3 different readability formulas to decide which is most appropriate for resume analysis

- What are the hurdles?

  - Choosing a formula that is both simple to implement and provides meaningful feedback for a professional document like a resume.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched about reasoning models

  - And researched on how they can be used with url content for analysis

- What is planned to be done until the next scrum meeting?

  - Set up the environment

  - Research on methodology and tutorials on the reasoning models

- What are the hurdles?

  - Knowing what to use and how to use it

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Defined acceptance criteria and attribution granularity (section → feature group → score delta); inventoried section parsers (Skills, Experience, Education, Projects, Summary).

- What is planned to be done until the next scrum meeting?

  - Add per-section IDs in the parsing schema and map all extracted features to their source section.

- What are the hurdles?

  - Some resumes have unconventional headings and mixed content that defeat simple section detection.