Daily Scrum Meeting Minutes:

Date: 10/22/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:15 PM

End time: 9:15 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched on how to implement the python code on the server

- What is planned to be done until the next scrum meeting?

  - Do the Fast API or flask server on the platform

- What are the hurdles?

  - Python implementations

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Accessibility tested and adjusted where needed.

  - Colors and spacing polished for consistent appearance.

- What is planned to be done until the next scrum meeting?

  - Conduct a visual consistency review across all pages.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Cleaned up the code for the readability score function and added detailed comments. Created clear documentation for the team on how to use it

- What is planned to be done until the next scrum meeting?

  - Conduct a final round of testing with a wider variety of resume styles to ensure the scoring is consistent

- What are the hurdles?

  - None at this stage; the feature is mostly complete

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized testing reasoning models stability

  - Completed summary of workflow and results

- What is planned to be done until the next scrum meeting?

  - Review everything with teammates and gather feedback

  - Prepare final edits of the model

- What are the hurdles?

  - Ensuring the true out of sample tests are in line with the real world

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Built impact filter and persistence in user settings; added warning when hidden sections exist.

- What is planned to be done until the next scrum meeting?

  - Performance pass: offload attribution calculation to a Web Worker and debounce UI updates.

- What are the hurdles?

  - Large resumes with OCR still cause noticeable TTFH (time-to-first-highlight) spikes.