Daily Scrum Meeting Minutes:

Date: 10/23/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed python code

- What is planned to be done until the next scrum meeting?

  - Attempt to deploy to hosting website

- What are the hurdles?

  - I don't know how to deploy to the platform site

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed design consistency review.

  - Verified that the suggestions page works well on all devices.

- What is planned to be done until the next scrum meeting?

  - Finalize documentation and gather screenshots for the sprint review.

  - Ensure all design files are properly versioned.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the final testing pass on 10 different resumes. The results are consistent and the function is stable

- What is planned to be done until the next scrum meeting?

  - Prepare a summary of the work done and a brief demonstration for the upcoming Sprint Review

- What are the hurdles?

  - None. The user story is ready for review

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the model

  - Gathered feedback from teammates

  - Made final edits on potential edge cases

- What is planned to be done until the next scrum meeting?

  - Go through final round of verification

  - Hand off model

- What are the hurdles?

  - Having the finalized

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Workerized aggregation, batched DOM updates, and cut TTFH by ~35%; added telemetry (section count, render time, attribution size).

- What is planned to be done until the next scrum meeting?

  - Final accessibility pass (ARIA annotations for bars/highlights), write docs, and prepare stakeholder demo/rollout plan.

- What are the hurdles?

  - Edge cases with mixed-language/RTL sections and nested headings still produce occasional mis-attribution.