Daily Scrum Meeting Minutes:

Date: 10/24/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:10 PM

End time: 9:10 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Deployed version to the hosting platform

- What is planned to be done until the next scrum meeting?

  - Improve the version and redeploy

- What are the hurdles?

  - Github compatibility issues

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed final design for the career suggestions section.

  - Collected screenshots and wrote a short design summary.

  - Prepared documentation for the sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Attend the Sprint Review & Sprint Retrospective meetings

  - Select user stories to be implemented in the next sprint

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized all documentation for the readability score feature. Created talking points for the Sprint Review to explain what was built, the formula used, and how it benefits the user

- What is planned to be done until the next scrum meeting?

  - Present the completed work at the Sprint Review

- What are the hurdles?

  - None. Ready to close out the sprint

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed final verification of models performance

  - Reviewed everything with team

- What is planned to be done until the next scrum meeting?

  - Begin integration and prep for the future of the project

- What are the hurdles?

  - Nothing

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Completed accessibility pass (ARIA for bars/highlights), delivered stakeholder demo, enabled 25% canary with telemetry and “Flag incorrect attribution” feedback; added i18n for common section headings (incl. RTL trial).

- What is planned to be done until the next scrum meeting?

  - Ramp canary toward 100% behind kill-switch if metrics hold; backfill section-attribution for recent resumes to power analytics; scope follow-ups for model-agnostic attribution (e.g., SHAP fallback) and per-section explanations.

- What are the hurdles?

  - Occasional span mis-maps in nested tables/sidebars; potential bias in section weighting across cohorts; legal/privacy review for exporting attribution details outside the org.