Daily Scrum Meeting Minutes:

Date: 10/14/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prompt engineering to get the results we expect

- What is planned to be done until the next scrum meeting?

  - Continue prompting and uploading files

- What are the hurdles?

  - Limited amount of tokes that we can feed into the API

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wireframes created for career suggestion layout.

  - Chose section title and placeholder text styles.

- What is planned to be done until the next scrum meeting?

  - Start implementing static HTML/CSS structure for the suggestions section.

  - Add placeholder cards for suggested careers.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared readability formulas and decided to proceed with the Flesch-Kincaid Grade Level score, as it's widely understood. Outlined the basic logic needed: sentence count, word count, and syllable count

- What is planned to be done until the next scrum meeting?

  - Begin developing a basic function to parse resume text and count the total words and sentences

- What are the hurdles?

  - Ensuring the text parsing correctly identifies sentence endings, which can be tricky in resumes with many abbreviations and bullet points

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Finished setting up environment for the reasoning model

  - Watched tutorials and did research to understand reasoning models and how to incorporate url handling

- What is planned to be done until the next scrum meeting?

  - Begin testing simple url extraction scripts

  - Analyze the models response to it

- What are the hurdles?

  - Handling dynamic formats during extraction

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - Implemented robust section detection with heading synonyms and layout cues; added canonical section enums.

- What is planned to be done until the next scrum meeting?

  - Instrument model scoring pipeline to emit feature→weight pairs and attach section provenance.

- What are the hurdles?

  - The current scoring path only returns final probability and lacks intermediate feature weights.