Daily Scrum Meeting Minutes:

Date: 10/15/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued with the prompt engineering

- What is planned to be done until the next scrum meeting?

  - Check possible ways to send the information to front end sections

  - Check possible fragmentation of the info

- What are the hurdles?

  - Languages compatibility

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Static layout for suggestion cards completed.

  - Basic typography and alignment applied.

- What is planned to be done until the next scrum meeting?

  - Integrate SVG icons or illustrations.

  - Experiment with color accents for visual grouping.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wrote and tested the functions for counting words and sentences from a given block of text. Ran it on a few sample resume sections to ensure accuracy

- What is planned to be done until the next scrum meeting?

  - Tackle the most complex part: creating a function to estimate the syllable count for each word

- What are the hurdles?

  - Syllable counting in code is not trivial; I'll need to find a reliable library or a good heuristic-based approach

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested simple url extraction scripts to check data retrieval accuracy

  - Observed how reasoning model processes the content

- What is planned to be done until the next scrum meeting?

  - Improve extraction logic to handle more complex structures

  - Begin outlining how to connect the extracted data wirh the reasoning model

- What are the hurdles?

  - Making sure the extraction is accurate and consistent

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Refactored scorer to return an attribution payload (feature value, model weight, contribution); unit tests for top-k contributors.

- What is planned to be done until the next scrum meeting?

  - Aggregate feature contributions at section level (sum absolute and signed deltas) and define tie-break rules.

- What are the hurdles?

  - Handling correlated features risks double-counting contribution when summed naively.