Daily Scrum Meeting Minutes:

Date: 10/16/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Analyzed if txt, program piping or directly writing the prompts and related content in the front end

- What is planned to be done until the next scrum meeting?

  - Test one of the possible version: TXT

- What are the hurdles?

  - Programming bugs or inconsistencies

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - SVG icons added to each suggestion card.

  - Color accents tested with two different palette options.

- What is planned to be done until the next scrum meeting?

  - Apply hover effects and card transitions for interactivity.

  - Adjust spacing and shadows for better depth.

- What are the hurdles?

  - Balancing animations to remain subtle and professional.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented a basic syllable-counting function. Combined all three components (word, sentence, syllable counts) into a single script that calculates a raw Flesch-Kincaid score

- What is planned to be done until the next scrum meeting?

  - Test the full scoring script on 3-4 complete sample resumes to see if the initial results are reasonable

- What are the hurdles?

  - The raw scores might not be intuitive; I'll need to plan how to translate them into a user-friendly format (e.g., "Good," "Too complex")

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Improved extraction logic to better handle edge cases

  - Outlines the possible connections between the extracted data and reasoning model

- What is planned to be done until the next scrum meeting?

  - Begin initial integration of reasoning model

  - Test accuracy of interpreted data from the extraction

- What are the hurdles?

  - Smooth integration between both steps

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Built section-level aggregation with normalization (per-section share % and net impact score); added JSON contract.

- What is planned to be done until the next scrum meeting?

  - Create UI side panel showing top contributing sections with bars and percentages; link each to in-document highlights.

- What are the hurdles?

  - The mapping section spans back to rendered text offsets and differs across DOCX, PDF, and TXT pipelines.