Daily Scrum Meeting Minutes:

Date: 10/20/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:15 PM

End time: 10:15 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended the Backlog grooming meeting

  - Created and attempted to configure the Hosting website

- What is planned to be done until the next scrum meeting?

  - Attempt to create a static website

- What are the hurdles?

  - Python does not run on static websites, we need to create a flask API or fast API on python

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Dummy career data (titles, short descriptions) added.

  - Responsive design tested for tablet and mobile.

- What is planned to be done until the next scrum meeting?

  - Add “See More Suggestions” button for better navigation.

  - Refine typography hierarchy (title vs description).

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined the syllable counting logic to better handle edge cases and improved the overall accuracy of the scoring formula

- What is planned to be done until the next scrum meeting?

  - Define the final output format for the user (e.g., a numerical score, a grade level, and a simple text explanation like "Easy to read")

- What are the hurdles?

  - Keeping the explanation of the score simple so it doesn't confuse the user with technical details

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined the integration between reasoning model and logic

  - Working on improving the models analysis

- What is planned to be done until the next scrum meeting?

  - Continue tuning parameters for better reasoning consistency

  - Logging outputs to talk to teammates about

- What are the hurdles?

  - Ensuring proper reasoning consistency

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Shipped evidence chips and exports; created QA checklist covering mislabeled sections and empty sections.

- What is planned to be done until the next scrum meeting?

  - Run A/B test against baseline (no section attribution) to measure trust/clarity via task-completion survey.

- What are the hurdles?

  - Need synthetic resumes to cover rare layouts (multi-column, sidebars, tables) for reliable testing.