Daily Scrum Meeting Minutes:

Date: 10/21/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched on how to make an static website

- What is planned to be done until the next scrum meeting?

  - Figure out how to include the Python code in the static implementation

- What are the hurdles?

  - Limitations of the hosting platform on static website

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added smooth scrolling behavior.

  - Typography adjusted for improved readability.

- What is planned to be done until the next scrum meeting?

  - Fine-tune spacing and colors for final polish.

  - Test accessibility (color contrast, readable text sizes).

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented the logic to convert the raw score into a user-friendly grade level and a simple descriptive text (e.g., "University Level," "Standard Professional")

- What is planned to be done until the next scrum meeting?

  - Prepare the function to be integrated with the main application by documenting its inputs and outputs clearly

- What are the hurdles?

  - Making sure the output data structure is easy for the front-end to use

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tuned parameters to improve reasoning consistency

  - Reviewed logged outputs and discussed results with teammates

- What is planned to be done until the next scrum meeting?

  - Finalize testing for the models reasoning

  - Begin preparing documentation of the final review

- What are the hurdles?

  - Making sure the results and outputs remain consistent on edge cases

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Added layout-aware anchors (multi-column safe), improved PDF text-block stitching for contiguous section highlights.

- What is planned to be done until the next scrum meeting?

  - Implement “impact filter” to show only sections above a configurable contribution threshold.

- What are the hurdles?

  - Thresholding can hide small but semantically important sections (e.g., Certifications).