Sprint Planning Meeting Minutes:

Date: 10/13/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:10 PM

End time: 9:10 PM

After discussion, the velocity of the team was estimated to be 70 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (15 points): As the system, I want to use the reasoning model to analyze the URL and extract the information.

- User Story #2 (15 points): As an applicant, I want to get a readability score for my resume

- User Story #3 (10 points): As a recruiter, I want to download a short report of each candidate’s evaluation so that I can share it with my team.

- User Story #4 (15 points): As a system, I want to highlight specific resume sections that contributed most to the score so that users understand the reasoning.

- User Story #5 (15 points): As a user with no URL, I would like to get career suggestions based on my skills

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #3

- Orkhan Fataliyev → User Story #5

- Daniel Vysokos → User Story #2

- Jesus Andres Vargas → User Story #1

- Sebastian Pablo Ochotorena → User Story #4