Daily Scrum Meeting Minutes:

Date: 10/27/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:00 PM

End time: 10:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended sprint planning

  - Explained progress made to teammates

- What is planned to be done until the next scrum meeting?

  - Continue debugging small issues

- What are the hurdles?

  - I dont know Java script

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended sprint planning.

  - Reviewed user story requirements: create a loading screen to display while the resume is being processed.

  - Discussed visual design goals (simple animation, informative message, etc.).

- What is planned to be done until the next scrum meeting?

  - Research examples of modern loading screens for design inspiration.

  - Create wireframe sketches for the loading screen layout (icon + progress message).

- What are the hurdles?

  - Deciding between a static progress bar vs animated SVG loader.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Sprint Planning and reviewed my user story. Looked over the frontend components and the backend analysis logic (like the readability score) to see how they will fit together

- What is planned to be done until the next scrum meeting?

  - Plan the basic API data structure (like what JSON format) to send results from the backend to the frontend

- What are the hurdles?

  - Making sure the data I plan to send is exactly what the UI needs to display

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched common hosting providers (AWS, Google, etc)

  - Outlined basic requirements for website performance and cost efficiency

- What is planned to be done until the next scrum meeting?

  - Compare the pros and cons of each hosting provider

  - Narrow down options down

- What are the hurdles?

  - Best balance of performance and cost efficiency

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - I attended the sprint review meeting.

- What is planned to be done until the next scrum meeting?

  - Being working on new user story.

- What are the hurdles?

  - None so far.