Daily Scrum Meeting Minutes:

Date: 11/5/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Confirm the correct working of the https certificate

- What is planned to be done until the next scrum meeting?

  - Change the platform version on the hosting platform

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Responsiveness tested and confirmed.

  - Animation speed balanced for both desktop and mobile users.

- What is planned to be done until the next scrum meeting?

  - Conduct final UI polish: check font alignment, color blending, and overall consistency.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added the error handling. If the backend has a problem, it now sends a proper error message to the frontend

- What is planned to be done until the next scrum meeting?

  - Test the whole flow to make sure the real data and the error messages look good and are displayed correctly in the UI

- What are the hurdles?

  - Might need to make small adjustments to the UI to make the text fit nicely

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed documentation with team

  - Made final adjustments to deployment

- What is planned to be done until the next scrum meeting?

  - Finalize documentation

  - Implement final bug tests

- What are the hurdles?

  - None

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented observability without egress: structured logs, local metrics endpoint, and on-host log rotation.

- What is planned to be done until the next scrum meeting?

  - Build a lightweight local dashboard (HTML) for health, disk, and recent errors at /admin/local.

- What are the hurdles?

  - Some hosts block high-frequency file writes—need buffered logging to avoid I/O contention.