Daily Scrum Meeting Minutes:

Date: 11/6/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Changed the project version on the platform

- What is planned to be done until the next scrum meeting?

  - Verify the correct working of the api

  - Work on the prompt improvement to the AI call

  - Make sure that in case there is no selection the web does error

- What are the hurdles?

  - Possible compatibility issues with the API

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final UI checks completed.

  - Verified that loading screen works seamlessly within the app flow.

- What is planned to be done until the next scrum meeting?

  - Compile documentation and visuals for sprint review presentation.

  - Ensure all design and code updates are committed.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did a full end-to-end test. Uploaded a resume, saw the loading screen and then saw my real analysis scores appear correctly on the results page

- What is planned to be done until the next scrum meeting?

  - Do a final review of my code, remove any old test code, and add comments

- What are the hurdles?

  - None. The integration is working

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized all hosting documentation

  - Completed final bug testing

- What is planned to be done until the next scrum meeting?

  - Begin preparation for next scrum

  - Helping any team member who needs help

- What are the hurdles?

  - None

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - CI/CD pipeline produces SBOM, signed images, and platform-specific bundles; smoke tests verify local-only mode.

- What is planned to be done until the next scrum meeting?

  - Performance pass: preload hot code paths, warm caches, and measure p95 TTFB under CPU/memory caps.

- What are the hurdles?

  - JIT-heavy libs inflate first-request latency; need ahead-of-time artifacts where possible.