Daily Scrum Meeting Minutes:

Date: 10/28/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to fixed the mistake

  - Spread the code among the branches for everyone to work

- What is planned to be done until the next scrum meeting?

  - Continue fixing the error

- What are the hurdles?

  - Still dont know JS

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collected design inspiration and decided on an animated SVG loader.

  - Created wireframes showing loader placement and message text.

- What is planned to be done until the next scrum meeting?

  - Begin implementing a static loading screen container (HTML/CSS).

  - Add placeholder text like “Processing your resume…”

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Mapped out the data flow. Created a sample JSON file with mock data (such as "score: 85", "readability: 10") that the backend will use as a template.

- What is planned to be done until the next scrum meeting?

  - Start building the actual API endpoint that the frontend will call

- What are the hurdles?

  - Just need to make sure the endpoint is set up correctly and securely

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared the pros and cons of the hosting providers

  - Narrowed down the list based on affordability and performance

- What is planned to be done until the next scrum meeting?

  - Test deployment setup and review documentation of providers

  - Evaluate hands on performance

- What are the hurdles?

  - Finding one that works properly with no bugs and has the affordability were looking for

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Clarified platform constraints (no external calls, local-only networking), defined success metrics (p95 latency, cold-start, zero egress). Drafted high-level architecture: app → local reverse proxy → API process → local storage.

- What is planned to be done until the next scrum meeting?

  - Create a minimal API skeleton with health/readiness endpoints and a local storage abstraction (SQLite/DuckDB).

- What are the hurdles?

  - Ambiguity on which hosts are containerized vs bare-metal affects packaging choices.