Daily Scrum Meeting Minutes:

Date: 10/29/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:30 PM

End time: 9:30 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued fixing the problem

- What is planned to be done until the next scrum meeting?

  - Work on the error

  - Research ways to get the secure certificate

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Static container and text added.

  - Basic alignment and background overlay implemented.

- What is planned to be done until the next scrum meeting?

  - Add animated SVG or CSS spinner to the screen.

  - Test size and positioning on various screen resolutions.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wrote and tested the functions for counting words and sentences from a given block of text. Ran it on a few sample resume sections to ensure accuracy

- What is planned to be done until the next scrum meeting?

  - Tackle the most complex part: creating a function to estimate the syllable count for each word

- What are the hurdles?

  - Syllable counting in code is not trivial; I'll need to find a reliable library or a good heuristic-based approach

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Deviated off list and researched on “Always Data”, a provider

  - Noted as to why this is the best one for our team

- What is planned to be done until the next scrum meeting?

  - Talk to teammates about decision

  - Begin testing integration

- What are the hurdles?

  - Properly integrate without issues

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Containerized API (multi-stage Dockerfile), pinned base image, added non-root user, and shrink-wrapped deps with hashes.

- What is planned to be done until the next scrum meeting?

  - Add platform adapters (systemd unit or Procfile/Entrypoint variants) and build images for linux/amd64 & linux/arm64.

- What are the hurdles?

  - Image size creeping up due to OCR/ML libs; cold start risk on small instances.