Daily Scrum Meeting Minutes:

Date: 10/30/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:30 PM

End time: 9:30 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched on how to get the Security certificate

- What is planned to be done until the next scrum meeting?

  - Continue research/attempt to get the certificate

- What are the hurdles?

  - Limitation of price/availability

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Animated spinner added and centered properly.

  - Background overlay opacity adjusted for contrast.

- What is planned to be done until the next scrum meeting?

  - Add a color-changing background for the loading screen.

  - Experiment with optional progress text updates.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented a basic syllable-counting function. Combined all three components (word, sentence, syllable counts) into a single script that calculates a raw Flesch-Kincaid score

- What is planned to be done until the next scrum meeting?

  - Test the full scoring script on 3-4 complete sample resumes to see if the initial results are reasonable

- What are the hurdles?

  - The raw scores might not be intuitive; I'll need to plan how to translate them into a user-friendly format (such as "Good," "Too complex")

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Discussed hosting decision with teammates

  - Started testing initial integration

- What is planned to be done until the next scrum meeting?

  - Continue integration and trying to find edge cases

  - Making sure process is smooth

- What are the hurdles?

  - Avoiding long term issues

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented local-only networking: bound API to 127.0.0.1 by default; added UNIX domain socket option.

- What is planned to be done until the next scrum meeting?

  - Wire reverse proxy (Caddy/Nginx) to route /api/* → local API socket; enforce localhost CORS/CSRF policies.

- What are the hurdles?

  - Some platform health checkers require public IP reachability—conflicts with local-only stance.