Daily Scrum Meeting Minutes:

Date: 10/31/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:05 PM

End time: 9:05 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Found different ways to get the Security Certificate

- What is planned to be done until the next scrum meeting?

  - Try to implement the security certificate

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Dynamic color-changing background implemented successfully.

  - Font style and color finalized for progress text.

- What is planned to be done until the next scrum meeting?

  - Conduct visual polish pass (shadows, smooth edges, color tuning).

  - Test accessibility (contrast, animation speed for users sensitive to motion).

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Successfully connected the real readability score logic. The frontend now calls the backend, which runs the analysis and sends back the actual score to the UI

- What is planned to be done until the next scrum meeting?

  - Start doing the same thing for the "resume match score" logic from Sprint 3

- What are the hurdles?

  - The match score logic is a bit more complex, so it might take more effort to plug in

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued integration testing and reviewed deployment plan

  - Intentified a few edge cases

- What is planned to be done until the next scrum meeting?

  - Finalize integration steps and begin hosting process

  - Keep brute force testing for edge cases

- What are the hurdles?

  - Ensuring smooth bugless hosting

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Integrated SQLite with WAL mode; added migrations and automatic recovery; stored all artifacts locally (no S3).

- What is planned to be done until the next scrum meeting?

  - Add local file-cache with LRU and quotas; implement backup/export command for ops.

- What are the hurdles?

  - Disk quotas vary by plan; need guardrails to prevent cache from evicting active artifacts.