Daily Scrum Meeting Minutes:

Date: 11/3/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:20 PM

End time: 10:20 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added the https certificate to the site

- What is planned to be done until the next scrum meeting?

  - Change the project version on the hosting platform

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized colors and animation duration.

  - Conducted accessibility checks for motion sensitivity and readability.

- What is planned to be done until the next scrum meeting?

  - Add dummy trigger (button or simulated delay) to test how the loading screen displays and hides.

  - Review how it transitions back to the results page.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Hooked up the resume match score function. Now, both the real readability score and the real match score are being calculated and sent to the frontend

- What is planned to be done until the next scrum meeting?

  - Clean up the JSON response, so all the data is organized neatly in one package

- What are the hurdles?

  - None, just some simple code refactoring

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized hosting integration

  - Continued stress and edge testing to ensure stability with the hosting api

- What is planned to be done until the next scrum meeting?

  - Document hosting flow with different stress tests

  - Prepare notes for team review

- What are the hurdles?

  - Ensuring no mistakes in the hosting

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented local auth (platform token → short-lived local session), rotated secrets via env files mounted at deploy.

- What is planned to be done until the next scrum meeting?

  - Add offline-friendly rate limiting (token bucket persisted locally) and per-route quotas.

- What are the hurdles?

  - Secret distribution differs across environments (env vars vs files); risk of drift.