Daily Scrum Meeting Minutes:

Date: 11/4/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched on how to change the platform version

- What is planned to be done until the next scrum meeting?

  - Confirm the https certificate

  - Change the project on the platform

- What are the hurdles?

  - none

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Dummy trigger added for testing.

  - Loading screen now changes color smoothly.

- What is planned to be done until the next scrum meeting?

  - Test responsiveness and scaling across various devices.

  - Adjust animation speed if it feels too fast/slow on mobile.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Cleaned up the API response. All the analysis data (scores, feedback) is now in one clean, final JSON object

- What is planned to be done until the next scrum meeting?

  - Add basic error handling, so if the analysis fails, it sends a clear error message to the user

- What are the hurdles?

  - Just need to think about what could go wrong and write messages for it

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documented hosting and stress test results

  - Prepared notes for team discussion

- What is planned to be done until the next scrum meeting?

  - Review documentation and results with team

  - Make final adjustments to deployment and usage

- What are the hurdles?

  - Proper integration

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Added health/readiness probes, graceful shutdown, and systemd/Procfile templates; created bootstrap.sh to seed models/data offline.

- What is planned to be done until the next scrum meeting?

  - Offline update flow: signed tarball ingestion + checksum verification; blue/green swap locally.

- What are the hurdles?

  - Ensuring atomic updates on platforms without overlayfs; rollback strategy under partial failure.