Sprint Planning Meeting Minutes:

Date: 10/27/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

After discussion, the velocity of the team was estimated to be 70 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (15 points): As a developer, I want to connect the resume analysis logic with the frontend components and the user interface.

- User Story #2 (10 points): As a developer, I want to search domains or hosting platforms to host our website.

- User Story #3 (15 points): As a system, I want to request the API locally on the hosting platform so that it runs independently on the platform.

- User Story #4 (15 points): As a system, I want to call the Flask/FastAPI so that the request for the AI API is called in a safe space, not on the front end.

- User Story #5 (15 points): As a developer, I want to build a loading screen to be displayed while the resume is being processed.

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #4

- Orkhan Fataliyev → User Story #5

- Daniel Vysokos → User Story #1

- Jesus Andres Vargas → User Story #2

- Sebastian Pablo Ochotorena → User Story #3