Daily Scrum Meeting Minutes:

Date: 11/10/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:20 PM

End time: 10:20 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended the sprint planning meeting

  - Discussed the project progress with teammates.

- What is planned to be done until the next scrum meeting?

  - Review the requirements for secure web protocol

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended sprint planning.

  - Reviewed user story requirements: synchronize page flow so that no unnecessary delays occur between loading, processing, and displaying results.

- What is planned to be done until the next scrum meeting?

  - Identify sections of the application where flow delays currently happen.

  - Map out transitions between pages to locate bottlenecks.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attended Sprint Planning and reviewed requirements for User Story #5. I listed out exactly what fields need validation (email, file type, file size, name)

- What is planned to be done until the next scrum meeting?

  - Draft the validation rules for the backend API to reject invalid data

- What are the hurdles?

  - Deciding if we should use a specific library for validation or just write custom functions

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed layout and navigation structure for the different pages

  - Planned how the data should connect across these pages

- What is planned to be done until the next scrum meeting?

  - Begin researching different implementations and/or navigation

  - Test different transitions

- What are the hurdles?

  - Ensuring smooth transitions

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Defined “smooth interactions” metrics (TTFB, FID, CLS, p95 response time, max spinner time); performed baseline Lighthouse and Web Vitals audit. Identified worst offenders (blocking scripts, large images, chat widget).

- What is planned to be done until the next scrum meeting?

  - Create performance backlog (lazy loading, code splitting, image optimization, debounce for heavy actions) and instrument key flows (login, search, upload) with timing metrics.

- What are the hurdles?

  - Existing codebase has mixed patterns (jQuery + React) which makes consistent instrumentation and optimization harder.