Daily Scrum Meeting Minutes:

Date: 11/19/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed Assessment on the feedback of teammates

- What is planned to be done until the next scrum meeting?

  - Evaluate the approach we are doing for the promoting

- What are the hurdles?

  - Approach does not benefit performance or security

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Removed redundant timeouts and simplified async flow.

  - Codebase is now more maintainable and efficient.

- What is planned to be done until the next scrum meeting?

  - Conduct final regression testing to ensure no page flow issues reappear.

  - Prepare screenshots and timing metrics for sprint review.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the "bad input" testing. The system successfully blocked invalid files and weird text inputs without crashing

- What is planned to be done until the next scrum meeting?

  - Do a final pass over the code to remove any console logs or temporary test comments

- What are the hurdles?

  - None

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized transition effects and applied across website

  - Full walkthrough of all possible navigations throughout site

- What is planned to be done until the next scrum meeting?

  - Perform proper stress testing hnder different network loads

  - Document transitions to talk about with team later

- What are the hurdles?

  - Ensuring smooth, working transitions

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - ​​Conducted informal usability testing with internal users; collected feedback on perceived lag, confusing states, and “jumpy” elements; identified 3–4 hotspots (form validation lag, slow filters, clunky mobile nav).

- What is planned to be done until the next scrum meeting?

  - Optimize form validation (debounce + on-blur where appropriate), streamline filter application (apply-on-change vs “Apply” button), and clean up mobile navigation animations.

- What are the hurdles?

  - Balancing instant feedback with performance too much validation on every keystroke still feels laggy on slower devices.