Daily Scrum Meeting Minutes:

Date: 11/21/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented one of the new possible solutions to prevent prompt injection

- What is planned to be done until the next scrum meeting?

  - Test and analyze the results

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Final documentation and reports prepared.

  - Demonstrated smoother user transitions and zero perceived delay.

- What is planned to be done until the next scrum meeting?

  - Attend the sprint review and present the improvements in page flow synchronization.

- What are the hurdles?

  - None.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized all validation features and documentation. The system is now secure against basic bad inputs

- What is planned to be done until the next scrum meeting?

  - Present the validation features at the Sprint Review

- What are the hurdles?

  - None. Sprint finished

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Presented transition documentation and stress test results to team

  - Approved all transitions and ready to hand off

- What is planned to be done until the next scrum meeting?

  - Clean up code

  - Begin preparing for next scrum

- What are the hurdles?

  - None

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Profiled interactions, fixed a few remaining bottlenecks (removed unnecessary re-fetches, cached stable data), and updated dashboards with Web Vitals and interaction metrics. Documented UX/performance guidelines for future work.

- What is planned to be done until the next scrum meeting?

  - Complete user story and prepare for showcase event.

- What are the hurdles?

  - None currently.