Daily Scrum Meeting Minutes:

Date: 11/11/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:10 PM

End time: 9:10 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Checked correct process of the secure protocol

- What is planned to be done until the next scrum meeting?

  - Work on the AI call improvement

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Analyzed current page transitions and confirmed small delays between the resume upload and summary pages.

  - Logged potential timing issues related to asynchronous function execution.

- What is planned to be done until the next scrum meeting?

  - Review all functions responsible for navigation and ensure they properly await responses.

  - Begin restructuring event handlers to run synchronously where necessary.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Wrote the backend logic to check for required fields and correct email formats. If data is missing

- What is planned to be done until the next scrum meeting?

  - Add specific validation for the resume file upload (checking extensions like .pdf and .docx)

- What are the hurdles?

  - Ensuring we check the actual file type, not just the name, so users can't upload fake files

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched different navigation implementations

  - Tested and compared page transition options

- What is planned to be done until the next scrum meeting?

  - Finish choosing transition and navigation method

  - Begin trying to implement it into the page

- What are the hurdles?

  - Proper consistencies in transitions

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Implemented basic client-side instrumentation for navigation and key button clicks; added loading states (spinners/skeletons) to pages that previously appeared “frozen.”

- What is planned to be done until the next scrum meeting?

  - Introduce route-level code splitting and lazy loading for non-critical components (charts, admin widgets, heavy modals).

- What are the hurdles?

  - Some shared components are tightly coupled, making it tricky to split bundles without refactoring.