Daily Scrum Meeting Minutes:

Date: 11/12/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the AI call improvement

- What is planned to be done until the next scrum meeting?

  - Research on how to prevent mis input of the AI API call

- What are the hurdles?

  - none

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Adjusted navigation functions to ensure transitions occur only after data is fully received.

  - Replaced callback-based logic with async/await syntax for cleaner flow control.

- What is planned to be done until the next scrum meeting?

  - Test page transitions to confirm smoother flow.

  - Identify any new UI flickers or unexpected loading behavior.

- What are the hurdles?

  - Making sure no new timing conflicts are introduced during the refactor.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented the file size limit and file type checks on the backend. The system now rejects files larger than 5MB or unsupported formats

- What is planned to be done until the next scrum meeting?

  - Start working on the frontend so the user gets immediate feedback before hitting submit

- What are the hurdles?

  - None. Backend checks are working well

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Chose transition and navigation method

  - Started implementing basic transitions between pages

- What is planned to be done until the next scrum meeting?

  - Continue implementing loading and transitions

  - Begin testing initial navigation to find bugs

- What are the hurdles?

  - Ensuring no bugs

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Added route-based code splitting and lazy loading to secondary views; reduced initial JS bundle size noticeably; implemented simple skeleton screens for main dashboard.

- What is planned to be done until the next scrum meeting?

  - Optimize images (responsive sizes, compression, WebP where supported) and defer non-essential third-party scripts.

- What are the hurdles?

  - Third-party scripts (analytics/chat) currently block rendering; need to validate what can be deferred without breaking features.