Daily Scrum Meeting Minutes:

Date: 11/13/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:10 PM

End time: 9:10 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on how to prevent mis input of the AI API call

- What is planned to be done until the next scrum meeting?

  - Continue research and sample test some of the possible solutions

- What are the hurdles?

  - none

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed initial round of flow testing.

  - Noticed minor flicker when switching between the upload and summary screens.

- What is planned to be done until the next scrum meeting?

  - Add small transition buffer to handle rendering more smoothly.

  - Implement conditional rendering checks to prevent premature updates.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Connected the frontend forms to a basic validation script. Now, if a user leaves the email blank, the "Submit" button stays disabled

- What is planned to be done until the next scrum meeting?

  - Create clear error messages that appear under the specific input field (e.g., "Please enter a valid email")

- What are the hurdles?

  - Styling the error messages so they look good and don't shift the whole page layout

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued implementing different transitions between pages (such as loading page)

  - Began stress testing to find any bugs

- What is planned to be done until the next scrum meeting?

  - Continue finding small bugs and bettering the product

  - Refining transitions to make it smoother and consistent

- What are the hurdles?

  - Ensuring proper animations and timing

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Optimized hero and card images with responsive sources and compression; deferred/async-loaded analytics and chat widget; reduced perceived load time on homepage and dashboard.

- What is planned to be done until the next scrum meeting?

  - Smooth out micro-interactions: add subtle transitions on hover/click, reduce layout shifts on dropdowns and modals, and standardize button feedback (pressed/disabled states).

- What are the hurdles?

  - Some legacy CSS is causing layout “jumps” when elements change size; refactoring risks side effects.