Daily Scrum Meeting Minutes:

Date: 11/17/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested more possible solutions

  - Attended the Backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Implement and test with teammates the possible solutions

- What are the hurdles?

  - None

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Stress tests completed; flow remained smooth under different input sizes.

  - No significant frame drops or data delays observed.

- What is planned to be done until the next scrum meeting?

  - Perform user-level testing to confirm no perceived delay during page transitions.

  - Begin documenting synchronization process and flow control changes.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined the backend error messages to be more descriptive so the frontend can display exactly what went wrong

- What is planned to be done until the next scrum meeting?

  - Add input sanitization to preventing people from typing malicious code (SQL injection/XSS) into the text fields

- What are the hurdles?

  - Balancing strict security without blocking legitimate inputs (like special characters in names)

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Improved transition animations by adjusting different timing functions

  - Tested transitions in different devices

- What is planned to be done until the next scrum meeting?

  - Fix the remaining issues found in the testing across different devices

  - Begin integrating final transition timing/effects across the site

- What are the hurdles?

  - Having proper transitions

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 3 hours today.

- What was done since the last scrum meeting?

  - Added pagination/virtualized scrolling to the heaviest tables and lists; memoized expensive components; reduced re-renders on filter changes. Perceived responsiveness improved on low-end devices.

- What is planned to be done until the next scrum meeting?

  - Improve error and loading UX for API calls (clear messages, retry buttons, non-blocking toasts instead of blocking alerts).

- What are the hurdles?

  - Error handling is scattered and inconsistent; some legacy calls still use callbacks, complicating a unified pattern.