Sprint Planning Meeting Minutes:

Date: 11/10/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:20 PM

End time: 9:20 PM

After discussion, the velocity of the team was estimated to be 70 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 (15 points): As a developer, I want to connect the loading page to the home page and results page.

- User Story #2 (10 points): As a system, I want to obtain a secure web protocol to make sure our website is accessible on any network (https)

- User Story #3 (15 points): As a developer, I want to synchronize the page flow so that delays do not occur

- User Story #4 (15 points): As a user, I would want website interactions to be smooth

- User Story #5 (15 points): As a system, I want to validate the user information.

The team members indicated their willingness to work on the following user stories.

- Miguel Castiblanco Melendez → User Story #2

- Orkhan Fataliyev → User Story #3

- Daniel Vysokos → User Story #5

- Jesus Andres Vargas → User Story #1

- Sebastian Pablo Ochotorena → User Story #4