Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continuing the AR course to familiarize myself with it. We met with the product manager, and it seems we are working towards a culture focused AR project.

- What is planned to be done until the next scrum meeting?

  - Continuing the AR course and research on Unity.

- What are the hurdles?

  - As of now I do not have any hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with product owner and picked up VR headset

  - Watched videos on how to get Quest headset working

  - Possibly narrowed down potential project scenario

- What is planned to be done until the next scrum meeting?

  - Continue researching AR use cases, Unity capabilities, and GenAI applications

  - Try to get headset connected with Unity

  - Come up with user stories that align with our project scenario

- What are the hurdles?

  - The research portion and figuring out which project scenario we will be going with

  - Getting headset to work, never have used one

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Revisited the ChatAr and highlighted key ideas.

  - Read and took notes for the ARbiter and Proxemic Interaction: Designing for a Proximity and Orientation-Aware Environment

  - Created a summary of what research papers investigated and found

- What is planned to be done until the next scrum meeting?

  - Continue practicing AR/VR Unity course

- What are the hurdles?

  - Juggling between research and technical learning in order to prepare for the project.

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner through Microsoft teams, coordinating a good approach to beginning the project.

- What is planned to be done until the next scrum meeting?

  - Continue to experiment with unity and its virtual reality SDK.

  - Look into, and attempt to utilize Google Cloud or potentially Azure, as was suggested by the product owner.

- What are the hurdles?

  - None at present.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Explored more into Unity Documentation.

  - Met with the product owner for the weekly meeting.

  - Narrowed down specific scenarios to 3.

- What is planned to be done until the next scrum meeting?

  - Watch 2 YouTube demos “Face to Face Communication” and “Real-time speech-driven".

  - Familiarize ourselves more with Unity.

  - Read up more on Google Cloud Documentation.

- What are the hurdles?

  - Establishing the framework for the chosen scenario.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

- Classroom Companion (Study Helper)

  - Students discuss a class topic (e.g., math)

  - AR pulls up definitions, diagrams, or summaries of key terms

  - Example: Some says, “quadratic equations", AR shows a short description and steps to work on the problem

- Event Planning / Group Decision-Making

  - Group discusses where to eat or what event to attend

  - AR shows restaurant menus, Yelp ratings, or event details in real time

  - GenAI summarizes pros/cons so group can decide faster

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Pick scenario and get started

- Unity and Android Debugger